# Nike Clothing Store – E-Commerce Platform BRD

# 1. Purpose

Build an e-commerce platform for retailing Nike products such as Shoes, Jackets, and T-Shirts, allowing users to browse products, make purchases, process payments, and track orders. The system is designed to be scalable, maintainable, and API-first, supporting both web and mobile in the future.

# 2. Business Objectives

Provide a smooth online shopping experience

Support user and order growth

Easily expand to:

- Mobile app

- Promotional programs

- Loyalty / Membership

# 3. Project Scope

User Authentication & Authorization

Product Catalog (Shoes, Jackets, T-Shirts)

Shopping Cart

Checkout & Payment (mock)

Order Management

Shipping tracking (basic)

Admin Dashboard

# 4. Out of Scope

Integration with real payment gateways

Advanced loyalty program

Third-party shipping provider integration

Mobile app development in initial phase

# 5. Non-functional Requirements (NFR)

System must handle at least 10,000 concurrent users

Response time < 3 seconds for product browsing

Secure user data with encryption (AES-256)

System uptime 99.9%

Scalable architecture for future growth

# 6. User Types & Roles

Guest: Browse products, search & filter, add to cart (must register to checkout)

Customer: Register/Login, manage profile, view order history, track shipping, save cart

Admin: Manage products & categories, inventory, orders, view sales statistics

# 7. Core Business Flow

Browse Products → Add to Cart → Checkout → Payment → Order Creation → Shipping

# 8. Business Rules

Do not allow checkout if product is out of stock or price changes

Guest must register before checkout; merge temporary cart

An order can only have one payment status

Inventory must be locked during checkout

Order canLinknot be edited after successful payment

# 9. ERD

Link

# 10. Timeline & Milestones (8 Weeks)

Week 1: Requirement Gathering & Analysis, Draft BRD, High-level Architecture Diagram

Week 2: Finalize BRD & Approval, Detailed System Design, Database Schema Design

Week 3: Implement User Authentication & Authorization, Product Catalog (basic CRUD)

Week 4: Shopping Cart, Inventory Check, Begin API documentation

Week 5: Checkout Flow, Mock Payment Integration

Week 6: Order Management, Shipping Tracking (basic), Admin Dashboard (basic)

Week 7: Integration Testing, Bug Fixing, Prepare Deployment Plan

Week 8: Final QA, Deployment, Complete Documentation (BRD, Architecture, API)